# Temasek Polytechnic

# School of Informatics & IT

# Diploma in Applied Artificial Intelligence (AAI)

# CMP3101 Major Project

AY 2026/2027 April Sem

MP Weekly Project Progress Report

| Project Title: AI Powered Customer Churn Prediction & Retention Platform for B2B SaaS (RetainIO) |  |
| --- | --- |
| Student Name: Paramanandam Barath | Student No: 2401048J |
| Supervisor Name: Ms Ester Goh | Week No: 5 |

|  | Tasks Completed |  | Start Date |  | End Date |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Moved the daily re-scoring of every account to a fixed time (8:15am Singapore time). Each account now shows when its scores were last calculated and added a dedicated re-score button to run all the models on demand whenever the account manager wants. |  | 7 Sep 2026 |  | 8 Sep 2026 |  |
|  | Completed the automation that reads customer feedback emails from a dedicated inbox. Emails with the set subject line are matched to the right customer, saved as their latest review and re-scored. |  | 9 Sep 2026 |  | 10 Sep 2026 |  |
|  | Improved how renewal notices are recorded. If a customer says they will leave, upgrade or downgrade before the 180 day window, the training snapshot is taken at that moment. |  | 10 Sep 2026 |  | 10 Sep 2026 |  |
|  | Restricted discount offers to fixed options (5, 10, 15, 20 or 25% for 3, 6, 9 or 12 months, or no discount) and retrained the uplift model on exactly these 21 options, so it can assess every offer that can be made. |  | 11 Sep 2026 |  | 11 Sep 2026 |  |
|  | Allowed a customer's notice that they are leaving to open discount offers before the 180 day window. |  | 11 Sep 2026 |  | 11 Sep 2026 |  |
|  | Extended the email automation so customers can send renewal notices (leaving, upgrading or downgrading). |  | 11 Sep 2026 |  | 12 Sep 2026 |  |
|  | Added the option to withdraw a discount that has been approved but has not started, or a request still waiting for the Director, so a different offer can be made. |  | 12 Sep 2026 |  | 12 Sep 2026 |  |
|  | Issue/Risk Tracking |  |  |  |  |  |
|  | Issue/Risk Name |  | Status |  |  |  |
|  | The improvement of the fusion model over the churn model on its own is small. On the test set the F1 for the churned class only moves from 0.82 to 0.83. |  | Resolved - The improvement is not statistically significant. The fusion model stays because it lets the customer's own words move the risk score. |  |  |  |
|  | Gmail flagged and blocked the app's sign in to the project inbox, so feedback emails stopped being read. |  | Resolved - Moved the inbox to Yahoo, which still allows sign in with an app password. Outlook was ruled out as it only lets apps sign in through OAuth. Yahoo cannot search emails by subject, so the app now matches the subject itself. |  |  |  |
|  | Because the demo will run locally, it depends on my laptop, the model service, the cloud database and the email inbox all working on the day of the presentation. |  | Ongoing - Need to prepare a start up checklist, rehearse the full demo, and record a backup video in case something fails on the day. |  |  |  |
|  | Some parts of the interface from the starting template had no working backend, including the Send Offer Email button, which applies the discount but does not actually send an email. |  | Ongoing - Removed the change password form and the Teams notification setting. Still deciding whether to send the offer email through the project inbox or relabel the button so it only applies the offer. |  |  |  |
|  | Meeting minutes with MP supervisor |  |  |  |  |  |
|  | • Asked Ms Goh whether the website needs to be hosted online for the MP or can run locally and whether costs such as paid cloud subscriptions can be reimbursed. |  |  |  |  |  |
|  | • Ms Goh confirmed that running the app locally is acceptable but a working demo will be needed during the presentation. |  |  |  |  |  |
|  | • Ms Goh advised that there will be no reimbursement and recommended free services such as Streamlit, Vercel, Firebase and PostgreSQL. |  |  |  |  |  |
|  | • Sent Ms Goh a written progress update summarising the work completed this week. |  |  |  |  |  |
|  | Weekly Self-Reflection (Up to 150 words) I realised that every decision have trade offs. After running the McNemar test, I found the fusion model was not really better than the churn model alone. I initially considered removing the fusion score, but decided to keep it because customer reviews still changes the final risk score. Even though the improvement is really small the customer feedback does capture information that usage data alone may miss. The Gmail issue also highlighted a weakness in how I test new features. I tested the email automation once, confirmed it worked, and assumed it would continue working. When Gmail later banned me, I had to very quickly find alternatives and fix the issue. This taught me a lesson on considering failure scenarios in the first place and backup options way earlier. Moving forward, I aim to always test external services more thoroughly before deployment to ensure there is no last minute problem. |  |  |  |  |  |