# Temasek Polytechnic

# School of Informatics & IT

# Diploma in Applied Artificial Intelligence (AAI)

# CMP3101 Major Project

AY 2026/2027 April Sem

MP Weekly Project Progress Report

| Project Title: AI Powered Customer Churn Prediction & Retention Platform for B2B SaaS (RetainIO) |  |
| --- | --- |
| Student Name: Paramanandam Barath | Student No: 2401048J |
| Supervisor Name: Ms Ester Goh | Week No: 1 |

|  | Tasks Completed |  | Start Date |  | End Date |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Sourced and reviewed Churn.csv which is the churn dataset for the churn risk model. Added synthetic data to the dataset and confirmed with supervisor that adding on synthetic data is acceptable for this MP |  | 10 August 2026 |  | 11 August 2026 |  |
|  | Checked the dataset for data quality issues. Checked the Churn.csv for duplicates. Fixed the 8 duplicate customer records found. |  | 12 August 2026 |  | 13 August 2026 |  |
|  | Implemented a stratified split. Trained and compared the various baseline models accuracy. |  | 14 August 2026 |  | 15 August 2026 |  |
|  | Reviewed the class balance and evaluated ROC-AUC and F1 to see if they are the appropriate evaluation metrics. |  | 16 August 2026 |  | 16 August 2026 |  |
|  | Issue/Risk Tracking |  |  |  |  |  |
|  | Issue/Risk Name |  | Status |  |  |  |
|  | Duplicate customer records |  | Resolved - Replaced the records with unique data values and then once again verified that there are no more duplicates. |  |  |  |
|  | Churn.csv contains synthetic data so some values may be overrepresented or artificially distributed, which could affect how representative the dataset is of real world scenarios. |  | Unresolved - Need to perform exploratory data analysis to see the distribution of the data, identify any skewed features and then evaluate methods to fix it. |  |  |  |
|  | The current machine learning models are achieving low accuracy, which makes them unreliable and ineffective in identifying customer churn patterns and generating reliable predictions. |  | Unresolved - Need to perform hyperparameter tuning, feature engineering, and evaluate more advanced models to improve the accuracy. Current models being tested are Random Forest, Logistic Regression, Gradient Boosting, and XGBoost. |  |  |  |
|  | The Churn label distribution is imbalanced, with one class being more represented than the other, which will cause biased model predictions and reduce it accuracy on the minority class. |  | Ongoing - Evaluating model performance using ROC-AUC and F1-score rather than accuracy alone. Need to change the strategy if minority class prediction performance remains weak. |  |  |  |
|  | Meeting minutes with MP supervisor |  |  |  |  |  |
|  | - Reviewed & Finalised the TOR for RetainIO with Ms Ester Goh |  |  |  |  |  |
|  | - Clarified whether the Churn dataset which is synthetic can be used for this Major Project |  |  |  |  |  |
|  | - Discussed the importance of ensuring that the project delivers clear business value and not just technical outcomes. |  |  |  |  |  |
|  | - Ms Goh emphasised the need to demonstrate how the solution benefits end users and also supports business objectives. - Was advised that during presentation I should be able to justify the business need for the project from the client's perspective and explain how the solution provides value to the company - Discussed how the churn prediction score, together with the planned SHAP/LIME explainability layer will be providing the Account Managers with explainable insights about the at risk customer accounts which supports proactive retention efforts, data driven decision making and also greater trust in AI generated recommendations. |  |  |  |  |  |
|  | Weekly Self-Reflection (Up to 150 words) This week I focused on making a strong foundation for RetainIO. I also finalised the |  |  |  |  |  |
|  | TOR with Ms Esther Goh, who helped me better understand the importance of aligning |  |  |  |  |  |
|  | technical deliverables with business objectives. Discussing the synthetic nature of the |  |  |  |  |  |
|  | dataset and the project requirements helped me see the bigger picture which is that, the |  |  |  |  |  |
|  | churn prediction score is only truly valuable when paired with explainability, as this enables Account Managers to understand, trust and act on the model’s recommendations. |  |  |  |  |  |
|  | This week also reinforced how much groundwork is required before any modelling can be trusted as I found duplicate customer records while looking through Churn.csv, reminding me that datasets can appear clean on the surface but still contain underlying quality issues. Although I successfully trained many baseline models, their performance showed I can still improve more. Next week, I plan on doing data analysis and start making the sentiment analysis model. |  |  |  |  |  |