# Temasek Polytechnic

# School of Informatics & IT

# Diploma in Applied Artificial Intelligence (AAI)

# CMP3101 Major Project

AY 2026/2027 April Sem

MP Weekly Project Progress Report

| Project Title: AI Powered Customer Churn Prediction & Retention Platform for B2B SaaS (RetainIO) |  |
| --- | --- |
| Student Name: Paramanandam Barath | Student No: 2401048J |
| Supervisor Name: Ms Ester Goh | Week No: 2 |

|  | Tasks Completed |  | Start Date |  | End Date |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Implemented class weighting and switched the primary evaluation metric from accuracy to PR-AUC. |  | 17 Aug 2026 |  | 18 Aug 2026 |  |
|  | Tuned the churn model's decision threshold on a validation set (instead of using the default 0.5) to better balance precision and recall for the churned class, then evaluated the selected model on the test set. |  | 19 Aug 2026 |  | 20 Aug 2026 |  |
|  | Added SHAP based explainability to the churn model so each prediction can be broken down into the key contributing factors. |  | 21 Aug 2026 |  | 21 Aug 2026 |  |
|  | Built the sentiment analysis model. Compared four models (Logistic Regression, Naive Bayes, Linear SVM & Random Forest). |  | 22 Aug 2026 |  | 22 Aug 2026 |  |
|  | Built the late fusion which combines the churn model's prediction with the sentiment model's prediction into one overall risk score. tested three ways of combining them (simple average, weighted average and a small meta model) |  | 23 Aug 2026 |  | 23 Aug 2026 |  |
|  | Fixed a data linking issue so each customer's account data and support ticket text stay correctly matched when combined in the fusion component. |  | 23 Aug 2026 |  | 23 Aug 2026 |  |
|  | Issue/Risk Tracking |  |  |  |  |  |
|  | Issue/Risk Name |  | Status |  |  |  |
|  | I still need to decide between SHAP/LIME explainability as to which one to use for the churn model, as they both explain the predictions differently and have different trade offs. |  | Ongoing - I have implemented SHAP for the churn model so far, but have not yet fully decided whether to keep the SHAP as the explainability method or if I should switch to LIME instead. Need to weigh both options further before fully deciding. |  |  |  |
|  | The current machine learning models were achieving low accuracy. |  | Resolved - I found accuracy was the wrong metric to use as there is a class imbalance issue. So I switched to PR-AUC as the primary metric and added decision threshold tuning. |  |  |  |
|  | The Churn label distribution is imbalanced, which risked biased predictions and reduced accuracy on the minority class which is churned. |  | Resolved - I added class weighting per model and confirmed that this combined with threshold tuning addresses the imbalance without there being a need for oversampling. |  |  |  |
|  | The sentiment model's explainability output (top predictive words per sentiment class) may not be easy for nontechnical Account Managers to understand without further simplification, which could affect how usable the explanations are on the actual dashboard. |  | Ongoing - I need to further analyse different ways to present the sentiment explainability results in a more business friendly format so that it can be understood easily. |  |  |  |
|  | Meeting minutes with MP supervisor |  |  |  |  |  |
|  | • Updated Ms Ester Goh that model training (churn model, sentiment model and fusion) are completed. |  |  |  |  |  |
|  | • Clarified whether the notebooks need full markdowns explaining the results and method used. Was advised this is flexible for MP and not tied to a fixed rubric, so it is a personal choice for readability rather than something that affects marks. |  |  |  |  |  |
|  | • Clarified whether the 'beyond classroom learning' requirement needs to be a major part of the project. Was advised it does not need to be the whole project, just needs to include some element that goes beyond what was taught in class. |  |  |  |  |  |
|  | • Was advised to structure the project so that easily achievable features form the base scope, while more advanced elements can be framed as bonus features when presenting. • Asked what differentiates projects that typically score well for MP. Was advised it is a balance of solution complexity and quality of execution. |  |  |  |  |  |
|  | Weekly Self-Reflection (Up to 150 words) I finished the training of the models, covering the churn model, the sentiment |  |  |  |  |  |
|  | model and the fusion part. The fusion part took longer than expected because I had to refine how I was evaluating the models, so the results could be |  |  |  |  |  |
|  | accurate. Once that was done, the fusion model performed better than the |  |  |  |  |  |
|  | churn model on its own. This confirmed my assumption which was that |  |  |  |  |  |
|  | customer sentiment adds something the account data alone doesn't capture |  |  |  |  |  |
|  | for churning. I was happy that my assumption was right as that’s what this whole project is based upon. During my meeting with my supervisor, I also clarified concerns about the project scope. I was worried that the project needed to focus on concepts not taught in class, but the discussion reassured me that adding advanced features beyond the curriculum was enough. This gave me more confidence that I am going in the right direction |  |  |  |  |  |