# Temasek Polytechnic

# School of Informatics & IT

# Diploma in Applied Artificial Intelligence (AAI)

# CMP3101 Major Project

AY 2026/2027 April Sem

MP Weekly Project Progress Report

| Project Title: AI Powered Customer Churn Prediction & Retention Platform for B2B SaaS (RetainIO) |  |
| --- | --- |
| Student Name: Paramanandam Barath | Student No: 2401048J |
| Supervisor Name: Ms Ester Goh | Week No: 3 |

|  | Tasks Completed |  | Start Date |  | End Date |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Chose SHAP over LIME as the explainability method for the churn model. Compared both on the same set of test accounts and chose SHAP as it gives one consistent set of attributions for the overall feature importance and the individual account breakdown while LIME refits a separate local model for every prediction. |  | 24 Aug 2026 |  | 24 Aug 2026 |  |
|  | Expanded the project scope to include a discount optimisation model that recommends the actual discount percentage Prepared the observational training dataset covering no discount and four discount tiers (5%, 10%, 15% and 20%) |  | 25 Aug 2026 |  | 26 Aug 2026 |  |
|  | Trained the discount uplift model using a T learner, which trains one separate model per discount tier, and compared it against X learner variants at three different tree depths. |  | 26 Aug 2026 |  | 27 Aug 2026 |  |
|  | Evaluated the uplift models using Qini AUC on the validation set to select the winner, then estimated the policy value on the test set against four baselines (the historical decisions, never discount, always 20% and a random tier). |  | 27 Aug 2026 |  | 28 Aug 2026 |  |
|  | Built a model service using FastAPI that loads the churn, sentiment, fusion and uplift models and exposes them as prediction endpoints, so that the web application calls the actual trained models instead of reimplementing the logic. |  | 28 Aug 2026 |  | 29 Aug 2026 |  |
|  | Built the role based dashboard front end with the tiered discount approval flow, where an Account Manager can approve up to 10% and anything above that amount is automatically routed to an Account Director. |  | 29 Aug 2026 |  | 30 Aug 2026 |  |
|  | Issue/Risk Tracking |  |  |  |  |  |
|  | Issue/Risk Name |  | Status |  |  |  |
|  | Need to decide between SHAP/LIME explainability. |  | Resolved - Compared both on the same test accounts and kept SHAP. SHAP is exact for tree based models like Gradient Boosting and gives one consistent set of attributions for both the overall feature importance and the per account breakdown, while LIME refits a local surrogate for every prediction and was less stable across repeated runs. |  |  |  |
|  | The improvement of the fusion model over the churn model on its own is smaller than what I reported last week. On the test set the F1 for the churned class only moves from 0.82 to 0.83. |  | Unresolved - A one point difference over 137 churned test records could just be noise. Need to run a McNemar test on the two sets of test predictions to check if the difference is actually significant. |  |  |  |
|  | The uplift model cannot be validated against ground truth, because each customer is only ever observed under the one discount tier they actually received, so the real outcome of the other tiers is never recorded anywhere in the data. |  | Ongoing - Using Qini AUC and policy value estimation with confidence intervals instead of a normal accuracy score. |  |  |  |
|  | The sentiment model's explainability output may not be easy for nontechnical Account Managers to understand without further simplification, which could affect how usable the explanations are on the actual dashboard. |  | Ongoing - The churn explanations are now shown as plain sentences built from the account's own values, so I plan to use the same approach for sentiment. Still need to decide whether the contributing words should be shown on the dashboard at all or only the overall sentiment classification. |  |  |  |
|  | Meeting minutes with MP supervisor |  |  |  |  |  |
|  | • Proposed the expansion of the project scope to include a machine learning model that predicts optimal discount percentages ( 5%, 10%) and evaluates whether financial discounts actually address the client's core issues. |  |  |  |  |  |
|  | • Reviewed the completed frontend design featuring tiered role management, where Account Managers can approve discounts up to 10%, and higher amounts are automatically routed to Account Directors. |  |  |  |  |  |
|  | • Discussed the implementation of local facial recognition for Account Director logins. Ms Goh advised ensuring the biometric model's accuracy is high enough to prevent user frustration. |  |  |  |  |  |
|  | • Ms Goh advised implementing continuous learning by feeding the Account Managers' final discount decisions and feedback back into the model's training dataset to improve accuracy over time. |  |  |  |  |  |
|  | • Clarified that standard authentication flows like manual password resets are not critical for the project, as the primary focus remains on the core ML workflow and the newly added facial verification feature. |  |  |  |  |  |
|  | • Outlined upcoming plans to build an automation layer that will automatically extract client feedback from Outlook emails and sync it to the database. |  |  |  |  |  |
|  | Weekly Self-Reflection (Up to 150 words) This week I started developing the discount recommendation model to help Account Managers decide how much discount to offer at-risk customers. |  |  |  |  |  |
|  | I initially expected it to be similar to the churn model, but I found it more challenging because each customer only receives one discount, so there is no data showing what would have happened if a different discount had been given. |  |  |  |  |  |
|  | This meant I could not evaluate the model using the same approach as the churn and sentiment models ( comparing the predicted against real). After researching the problem, I learned that metrics such as Qini AUC and policy value are commonly used to evaluate uplift models. |  |  |  |  |  |
|  | I also moved the machine learning models from the notebook into a service layer so they can be integrated with the web application, which required more work than expected. |  |  |  |  |  |
|  | Next week, I plan to begin implementing facial verification for Account Director logins. |  |  |  |  |  |