# Temasek Polytechnic

# School of Informatics & IT

# Diploma in Applied Artificial Intelligence (AAI)

# CMP3101 Major Project

AY 2026/2027 April Sem

MP Weekly Project Progress Report

| Project Title: AI Powered Customer Churn Prediction & Retention Platform for B2B SaaS (RetainIO) |  |
| --- | --- |
| Student Name: Paramanandam Barath | Student No: 2401048J |
| Supervisor Name: Ms Ester Goh | Week No: 4 |

|  | Tasks Completed |  | Start Date |  | End Date |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Implemented the facial recognition discount approval for Account Directors. A Director enrols their face at signup, and the image is turned into a 512 number FaceNet vector by the model service and stored in the database as a vector rather than as a photograph. Approving a discount then requires a live camera check, which is matched by cosine distance against that Director's own enrolled vectors only. |  | 30 Aug 2026 |  | 31 Aug 2026 |  |
|  | Researched continuous learning approaches for the retention models, comparing Reinforcement Learning from Human Feedback against supervised retraining on logged outcomes and worked out which parts of RLHF actually apply to this project. |  | 31 Aug 2026 |  | 1 Sep 2026 |  |
|  | Extended the discount model so that an offer is a percentage and a duration rather than just percentage, hence retrained the uplift model with duration as well. |  | 1 Sep 2026 |  | 2 Sep 2026 |  |
|  | Gave discounts a proper lifecycle. A discount now records the renewal it takes effect at and runs for its agreed number of months from there. So the dashboard no longer describes an offer as active from the moment it is approved when the customer is still paying the standard rate. |  | 2 Sep 2026 |  | 3 Sep 2026 |  |
|  | Implemented automatic renewal outcome capture, which records at the term boundary whether a customer renewed, upgraded, downgraded or left, along with the discount that was in force. |  | 3 Sep 2026 |  | 4 Sep 2026 |  |
|  | Restricted discounts to the final 180 days before a renewal and added a pre treatment snapshot of the account taken when that window opens, or when an offer is approved if that comes first. This is what the models are trained on, so the features describe the account before anything was done to it. |  | 4 Sep 2026 |  | 5 Sep 2026 |  |
|  | Added a human feedback path for the sentiment model, so an Account Manager can correct a review the model has misread and wrote the export and retraining scripts that fold the collected outcomes and corrections back into the training sets. |  | 5 Sep 2026 |  | 6 Sep 2026 |  |
|  | Issue/Risk Tracking |  |  |  |  |  |
|  | Issue/Risk Name |  | Status |  |  |  |
|  | The sentiment model's explainability output may not be easy for nontechnical Account Managers to understand without further simplification. |  | Resolved - The dashboard shows the sentiment classification and its risk weight as plain values rather than the contributing words. An Account Manager who disagrees with it can now correct it directly, and that correction is stored as a labelled example for retraining the sentiment model |  |  |  |
|  | The improvement of the fusion model over the churn model on its own is smaller than what I reported earlier. On the test set the F1 for the churned class only moves from 0.82 to 0.83. |  | Unresolved - Still need to run the McNemar test on the two sets of test predictions to check whether the difference is significant. |  |  |  |
|  | Recording an account's condition on its renewal date would leak the outcome into the training data, because a customer who is leaving has usually already stopped using the product by then. |  | Resolved - The account is now measured either when it enters the 180 day discount window or when an offer is approved, whichever comes first, and both points are before any discount reaches the customer. |  |  |  |
|  | There will be very little real feedback data for retraining |  | Ongoing - The system has nine customer accounts which produces nine renewals a year against 180,000 rows in the existing training set, so the retraining pipeline will run but is not expected to measurably change the predictions. |  |  |  |
|  | Meeting minutes with MP supervisor |  |  |  |  |  |
|  | • Discussed the ongoing implementation of the continuous learning feature, specifically focusing on Reinforcement Learning from Human Feedback (RLHF) methods shared by Ms Goh. |  |  |  |  |  |
|  | • Ms Goh advised me to research different methods and find ways to use human feedback data for model retraining. |  |  |  |  |  |
|  | • Addressed the technical issues encountered while building the automation layer for feedback extraction. |  |  |  |  |  |
|  | • Ms Goh offered further consultation and resources to assist with any potential Qns I might have regarding the RLHF implementation. |  |  |  |  |  |
|  | Weekly Self-Reflection (Up to 150 words) This week I relaised that improvinf a machine learning system doesnt just mean buidling a better model. When i had started working on the continous |  |  |  |  |  |
|  | learning feature i wrongly assumed that retraining would be the biggest challenege, however i later discovered that the website was not even |  |  |  |  |  |
|  | recording the renewal outcomes which meant there was no meaningful feedback data to learn from. This highlighted the importance of having the |  |  |  |  |  |
|  | right data collection process before thinking about model improvements. I also learned how easily data leakage can occur. My initial approach captured |  |  |  |  |  |
|  | account information at renewal, but I realised this would unintentionally reveal the outcome to the model hence i had to take the account details snapshot earlier. This made me better understand the importance of designing training data carefully to ensure no mistakes. This week helped hone my logical thinkings as i had to think more critically about system design. |  |  |  |  |  |